## Cover Page

Project Title: Student Community Website  
Course Name: CSCI 275  
Instructor: Yvonne Yang  
Team: 06
Submission Date: 23 January 2024
Team Members:
1. Harleen Kaur (814438)
2. Sukhman Kaur (814393)
3. Jashanpreet Kaur (814493)
4. Santa Singh (814293)
5. Amritveer Singh (815257) 
6. Nil-Erdene Bayanburd (812374)

Table of Contents

Cover Page	1

1. Introduction	3

2. Planning of the Project Proposed	3

3. Analysis of the Project Proposed	4

4. Requirements of the Project Proposed	5

5. Summary / Conclusions	7

6. Team Meeting Agenda and Minutes	8

7. Team Profile	9

## 1. Introduction

The Student Community Website is to connect, collaborate, and support other students academically and socially. A student-to-student platform to buy, sell, or trade textbooks, course notes, and other study materials. It also connects students seeking academic help with other students, as well as forms study groups. It has a section where students can rate courses and instructors and provide feedback about them. These features address common student needs while offering a real-world application for learning and practicing software engineering principles.

## 2. Planning of the Project Proposed

Key Features

- User Registration: Basic sign-up, account management.

- Listings: Students create, edit, or remove book listings with details like condition, price, and course relevance

- Search & Filter: By course code, book title, author, or price range.

- Messaging System: Private messages between buyers and sellers, or optional negotiation module.

- Peer Tutor Search & Scheduling: Filters for subjects, timeslots, in-person vs. online.

- Study Group Formation: Students can join or create study groups around specific classes or topics.

- Rating & Feedback: Tutors/Study groups get ratings to build credibility.

- Course and Instructor Ratings: A dedicated section for students to rate and provide feedback on courses and instructors.

Why It’s a Good Fit

- Straightforward domain (online marketplace) but broad enough for robust UML models and architecture.

- Real-world value that students on your campus might actually adopt.

- Involves roles and scheduling logic—good practice for sequence diagrams and class diagrams.

- Offers a strong opportunity for testing, user feedback loops.

- Real benefit for the campus community if it becomes fully functional.

## 3. Analysis of the Project Proposed

Problem Domain and Current Issues
The problem space revolves around enhancing campus life through streamlined access to essential resources like textbooks, academic assistance, and collaborative study opportunities. Current practices often rely on fragmented platforms or offline methods, leading to inefficiencies. For instance, students face challenges in:

- Finding affordable study materials quickly and reliably.

- Connecting with peers for academic help or forming study groups.

- Accessing reliable feedback about courses and instructors to make informed decisions.

Customers or End-Users
- Existing Customer: While the platform is conceptual, the Columbia College student body serves as a potential customer base for adoption and testing.
- Typical Customers: Students seeking affordable study materials, academic help, or collaborative learning opportunities.

## 4. Requirements of the Project Proposed

Goal / Objectives
The goal of the Student Community Website is to create a centralized, user-friendly platform to address these challenges. The system will:

- Facilitate easy buying, selling, or trading of study materials through the Online Campus Book Exchange.

- Connect students with tutors or study groups via the Peer Tutoring & Study Group Matching System.

- Enhancement in reliable feedback about courses and instructors.

Services to Be Provided by the System

- Service 1: User Registration and Authentication: A secure system for account creation and management. (Implemented in-house)

- Service 2: Listings and Filters: Enable students to post and browse study material listings based on course codes, authors, or price. (Custom-developed)

- Service 3: Messaging and Feedback: A secure communication channel and feedback system for credibility. (Custom-developed)

- Service 4: Course and Instructor Ratings: A dedicated section for students to rate and provide feedback on courses and instructors. (Custom-developed)

## 5. Summary / Conclusions

The Student Community Website aims to address two significant student needs: access to affordable learning materials and academic support. The Online Campus Book Exchange and Peer Tutoring & Study Group Matching System provide practical solutions while offering an excellent learning opportunity for the team. Future steps include detailed system design, implementation, and testing.

## 6. Team Meeting Agenda and Minutes

Agenda for Week 1 Meeting
1. Discuss project ideas and finalize the proposal.
2. Assign team roles and responsibilities.
3. Plan for the next deliverable.

Minutes of Week 1 Meeting – 120 minutes
Date: 21 January 2025  
Time: 12 PM – 2 PM
Location: Library Study Room
Discussion Points:

- Finalizing the scope of the project and its three main features: Online Campus Book Exchange, Peer Tutoring & Study Group Matching System, and Course and Instructor Rating System.

- Assigning roles and responsibilities to team members based on individual strengths.

- Setting up tools and platforms for collaboration, such as GitHub for version control and Modelio for UML Designs.

## 7. Team Profile

Individual Qualifications and Strengths
- Harleen Kaur: Html, Javascript, CSS, Python, C++, UI/UX

- Sukhman Kaur: Html, Javascript, CSS, Python, C++, UI/UX

- Jashanpreet Kaur: Html, Javascript, CSS, Python, C++, UI/UX

- Santa Singh: Html, Javascript, CSS, Python, C++, MySQL, MongoDB

- Amritveer Singh: Html, Javascript, CSS, Python, C++, Django, .Net, Ruby, Rails, PHP

- Nil-Erdene Bayanburd: Html, Javascript, CSS, Python, C++, SQL

Team Responsibilities

Name: Harleen Kaur (Leader)

Responsibilities:

- Facilitate and organize group meetings.

- Track project activities and ensure progress.

- Prepared and documented the proposal.

- Developed the concept of rating instructors and course difficulty and feedback.

Name: Sukhman Kaur  
Responsibilities:
- Developed the idea of exchanging study materials and brainstormed the features.

Name: Jashanpreet Kaur  
Responsibilities:
- Proposed some UI/UX ideas

Name: Santa Singh  
Responsibilities:
- Proposed a login system and basic database design

Name: Amritveer Singh  
Responsibilities:
- Researched and proposed UML Design Software

- Developed the concept of peer tutoring and study group.

Name: Nil-Erdene Bayanburd
Responsibilities:
- Proposed some UI/UX ideas

- Helped creating a clear timeline for development of the website